Croscombe Flood Group  Report July 2026 (written 24th June)

Chairmans Report to Croscombe Parish Council

The Group last met on the 27th January.

- Rain Gauge

No progress waiting on Shepton Mallet to reply to enquiry

- Culvert Access Chamber

This is now very urgent if we are to construct the access chamber.

- Culvert Responsibility

The Environment Agency will not undertake a second survey due to funding issues so the complete route of the culvert cannot be confirmed.

- River Survey

Completed.

- Attenuation Ponds

A meeting was secured with the owner but the offer from the Parish Council was rejected and a request was made for a much larger sum. However the owner did agree to confirm a market price from Allen and Harris.

- SCC Flood Report of January 2024

The final report has still not been released.

- Modelling the Culvert and other possibilities to reduce the impact of flooding

Several Universities have been approached to ask for help. We are in discussions with Bath and Greenwich Universities.

- June Storm 2026

The storm rainfall was monitored by a member of the Flood Monitoring Group who contacted all in the WhatsApp Flood Group. For such a sudden storm this is seen as the best approach. Several Wardens attended along with other villagers.

Chair of Croscombe Flood Group						24th June 2026